# Teams Meeting — Contract Modifications Review Process

Date: June 3, 2026   |   Attendees: Tyrone (Contracts), Sarah (COR Lead), Miguel (Finance), Hung (Compliance)   |   Fictional sample — training use only

Tyrone: OK team, let's document our process for contract modifications. We've been doing this ad-hoc and it's creating confusion. What's the current flow?

Sarah: When a contractor submits a modification request, it usually comes to me as the COR. I do a quick sanity check — is it in scope? Does it align with the PWS? Then I send it to Miguel in Finance for cost analysis.

Miguel: Right. Once I get the mod request and cost impact, I check our budget. If it's under $10K and within approved budget, I flag it ready for review. If it's over $10K or affects other budget lines, it goes to Tyrone for approval first.

Tyrone: And that's key — anything over $10K needs my signature before it moves to Compliance. Below $10K, Sarah and I can handle it together. Hung, where does Compliance fit in?

Hung: I see every mod request, but priority depends on type. If it's a pricing change only, it's quick — maybe 2 business days. If it touches scope, requirements, or delivery timeline, I need more time — could be 5 business days. I also check against our insurance and regulatory constraints.

Sarah: So the flow is: COR sanity check, then Finance review and budget check, then if over $10K Tyrone approval, then Compliance review based on complexity, then final recommendation back to me and the contractor.

Miguel: One thing — we should set a timeline expectation. How long should a contractor wait?

Tyrone: Standard modifications should be done in 2 weeks. Complex ones might take 3 weeks. We should communicate that upfront.

Hung: Agreed. And we should document which types are simple versus complex so the COR can set expectations right away.

Sarah: Got it. So we need an intake form too — something contractors fill out so we get consistent information upfront.

Tyrone: Exactly. Let's use the template we built last year. Miguel, can you send that to everyone?

Miguel: Yes, I'll send it after this call.

Tyrone: Great. To summarize: COR intake, Finance budget, over-$10K decision gate, Compliance review with timeline guidance, recommendation back to COR, COR notifies contractor. Clear?

Hung: One more thing — escalations. What if there's disagreement? Like Compliance says no but Finance says the cost is justified?

Tyrone: Good point. Any disagreement comes to me and we hash it out. I'll get back to the COR with a decision within 2 business days.

Sarah: Perfect. I'll draft a full SOP and we can review next week.